# Appendix A

# CBOM and CDG Templates

## CycloneDX-Aligned Programme Artefacts

This appendix provides copy-ready templates for the Cryptographic Bill of Materials (CBOM) and Cryptographic Dependency Graph (CDG) introduced in Chapters 7–8. Templates align with CycloneDX cryptographic extensions and programme minimum attributes from Chapter 7 §7.10. Adapt field names to your GRC platform, CMDB, or graph database — preserve semantic meaning, not literal JSON keys.

Usage: Programme office owns template version control. Engineering tools consume CycloneDX exports; risk and wave planning consume normalised attributes and CDG blocking flags.

Conventions: British English; illustrative JSON labelled as planning examples; FIPS algorithm names normalised per Chapter 4. NIST IR 8547 remains in Initial Public Draft at time of writing — verify transition timelines before contractual or supervisory embedding.

## A.1 CBOM Programme Minimum Schema

### A.1.1 Core attribute table

| Attribute | Type | Required | Description | Example |
| --- | --- | --- | --- | --- |
| asset_id | string | Yes | Stable enterprise identifier | mer-cbom-2026-01482 |
| algorithm_name | string | Yes | FIPS-normalised algorithm ID | ML-KEM-768, RSA-2048 |
| quantum_vulnerable | boolean | Yes | Shor-vulnerable public-key or symmetric-only where policy flags | true |
| asset_type | enum | Yes | Discovery category | tls_endpoint, hsm_partition, firmware_signer |
| owner_team | string | Yes | Accountable engineering or operations team | payments-platform |
| data_classification | enum | Yes | Enterprise classification | restricted, internal, public |
| confidentiality_horizon_years | integer | Conditional | Required for high-value / long-retention assets | 15 |
| third_party_flag | boolean | Yes | Cryptography managed outside enterprise boundary | true |
| confidence | enum | Yes | verified, inferred, unknown | verified |
| hlm_phase | enum | Conditional | If hybrid deployed: H1, H2, H3 | H1 |
| h2_trigger_type | enum | Conditional | Chapter 5 sunset trigger type | ecosystem_threshold |
| h2_trigger_value | string | Conditional | Trigger parameter | >90% client ML-KEM |
| validation_module_id | string | Conditional | CMVP certificate / module reference | CMVP #4521 |
| firmware_signing_scheme | enum | OT/firmware | ecdsa, lms, xmss, hybrid_h1 | lms |
| last_verified_date | date | Yes | ISO 8601 | 2026-09-15 |
| scope_zone | string | Recommended | Programme zone tag for maturity reporting | cde_payment, ot_field, nss_enclave |
| wave_id | string | Recommended | TRADE wave assignment | W1 |
| cdg_node_refs | array | Recommended | Linked CDG node IDs | ["node-partner-mtls-v3"] |

### A.1.2 OT extension attributes (Chapter 7)

| Attribute | Type | Required (OT) | Description |
| --- | --- | --- | --- |
| device_class | enum | Yes | plc, rtu, gateway, historian, hmi |
| site_id | string | Yes | Physical or logical site |
| maintenance_window | string | Yes | Next approved change window |
| cert_store_bytes | integer | Recommended | Certificate store capacity constraint |

### A.1.3 Third-party and tenant attributes (Chapters 16–17, 21)

| Attribute | Type | Description |
| --- | --- | --- |
| provider_contract_id | string | Procurement contract reference |
| custody_model | enum | platform, tenant_byok, tenant_hyok, vendor_managed |
| tenant_profile_id | string | SaaS tenant crypto profile (if applicable) |
| attestation_date | date | Supplier CBOM attestation freshness |
| hlm_phase_vendor_committed | enum | Vendor roadmap HLM commitment |

## A.2 CycloneDX CBOM Export Example (Illustrative)

The following JSON fragment illustrates programme minimum fields embedded in a CycloneDX 1.6+ cryptographic component entry. Do not store private keys in CBOM exports.

{
  "bomFormat": "CycloneDX",
  "specVersion": "1.6",
  "version": 1,
  "metadata": {
    "component": {
      "name": "meridian-payment-hsm-partition-2",
      "type": "cryptographic-asset"
    },
    "properties": [
      { "name": "cbom:programme_id", "value": "mer-pqc-2026" },
      { "name": "cbom:baseline_version", "value": "2026-Q3-certified" }
    ]
  },
  "components": [
    {
      "type": "cryptographic-asset",
      "name": "payment-auth-signing-partition",
      "cryptoProperties": {
        "assetType": "related-crypto-material",
        "algorithmProperties": {
          "primitive": "signature",
          "parameterSetIdentifier": "ML-DSA-65",
          "executionEnvironment": "hsm",
          "implementationPlatform": "vendor-hsm-firmware-4.2"
        }
      },
      "properties": [
        { "name": "asset_id", "value": "mer-cbom-2026-00891" },
        { "name": "quantum_vulnerable", "value": "false" },
        { "name": "owner_team", "value": "payments-crypto" },
        { "name": "data_classification", "value": "restricted" },
        { "name": "third_party_flag", "value": "true" },
        { "name": "confidence", "value": "verified" },
        { "name": "hlm_phase", "value": "H1" },
        { "name": "validation_module_id", "value": "CMVP-4521" },
        { "name": "scope_zone", "value": "cde_payment" },
        { "name": "wave_id", "value": "W0" },
        { "name": "last_verified_date", "value": "2026-11-01" },
        { "name": "cdg_node_refs", "value": "node-payment-hsm-sign" }
      ]
    }
  ]
}

## A.3 CBOM Quality Scorecard Template

Programme office publishes weekly quality metrics (Chapter 15 §15.7).

| Metric | Target | Formula / source | Action if below target |
| --- | --- | --- | --- |
| Coverage (% in-scope systems with ≥1 row) | ≥ 95% | Systems with CBOM / systems in scope | Discovery sprint |
| Verified confidence % | ≥ 70% | Rows confidence=verified / total | Survey tranche |
| Unknown algorithm % | ≤ 5% | Rows algorithm_name=unknown / total | Owner escalation |
| Stale rows (>90 days) | ≤ 10% | last_verified_date threshold | Custodian review |
| Third-party attestation current | ≥ 85% critical vendors | Chapter 16 checklist | Procurement escalation |
| HLM metadata completeness (hybrids) | 100% | Hybrids without hlm_phase | CAB block |
| Wave linkage | 100% Wave 0–2 rows | Missing wave_id | Programme office |

Baseline certification ceremony (quarterly): CBOM custodian signs attestation that metrics meet targets or documents compensating plan with steering committee approval.

## A.4 CDG Node and Edge Schema

### A.4.1 Node record template

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| node_id | string | Yes | Stable graph identifier |
| node_type | enum | Yes | key, certificate, algorithm, protocol, trust_anchor, hsm, firmware, policy |
| label | string | Yes | Human-readable name |
| cbom_asset_refs | array | No | Linked CBOM asset_id values |
| algorithm_family | string | No | Normalised algorithm |
| hlm_phase | enum | No | H1, H2, H3 |
| owner_team | string | Yes |  |
| environment | enum | Yes | production, staging, lab, ot_field |
| blocking | boolean | Yes | Structural blocker flag |
| fan_in | integer | Yes | In-degree count (recomputed on export) |
| trade_mpi | number | No | Post-scoring (Chapter 9) |
| scope_zone | string | No | Zone tag |

### A.4.2 Edge record template

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| edge_id | string | Yes | Unique edge identifier |
| source_node_id | string | Yes | Directed edge source |
| target_node_id | string | Yes | Directed edge target |
| edge_type | enum | Yes | implements, trusts, terminates, signs, inherits, verifies, wraps |
| criticality | enum | Yes | blocking, degradable, advisory |
| validity_end | date | No | Cert or policy expiry |
| evidence_pointer | string | No | Scan ID, config path, ticket |

## A.5 CDG JSON Graph Export Example (Illustrative)

{
  "cdg_version": "1.0",
  "programme_id": "gsync-pqc-2026",
  "exported": "2026-10-15",
  "nodes": [
    {
      "node_id": "node-partner-mtls-v3",
      "node_type": "policy",
      "label": "Partner mutual TLS issuance policy v3",
      "owner_team": "platform-security",
      "environment": "production",
      "blocking": true,
      "fan_in": 203,
      "scope_zone": "partner_ecosystem"
    },
    {
      "node_id": "node-api-gateway-east",
      "node_type": "protocol",
      "label": "Americas API gateway TLS termination",
      "cbom_asset_refs": ["gs-cbom-2026-12004"],
      "hlm_phase": "H1",
      "owner_team": "platform-engineering",
      "environment": "production",
      "blocking": false,
      "fan_in": 1
    }
  ],
  "edges": [
    {
      "edge_id": "e-001",
      "source_node_id": "node-api-gateway-east",
      "target_node_id": "node-partner-mtls-v3",
      "edge_type": "trusts",
      "criticality": "blocking",
      "evidence_pointer": "config://gateway/mtls-policy-ref"
    }
  ]
}

## A.6 Blocking Node Register Template

Programme office maintains this register feeding wave planning (Chapter 8 §8.3, Chapter 9 Rule 1).

| node_id | label | fan_in | owner | lead_time_months | wave_id | status | exit_criteria | risk_acceptance_id | last_updated |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| node-partner-mtls-v3 | Partner mTLS policy | 203 | platform-security | 14 | W0 | in_progress | Single profile in production | — | 2026-09-01 |
| node-payment-hsm-sign | Payment HSM signing | 2400 | payments-crypto | 18 | W0 | blocked | CMVP ML-DSA listed | RA-2026-014 | 2026-11-01 |
| node-ot-gateway-v3 | OT WAN gateway firmware | 18 | ot-security | 12 | W0 | in_progress | Hybrid IKE qualified | — | 2026-08-15 |

Status values: identified, in_progress, resolved, blocked, risk_accepted

## A.7 CDG Construction Worksheet (Phase A–D)

| Phase | Activity | Owner | Output | Duration (typical) |
| --- | --- | --- | --- | --- |
| A — Seed | Import top 50 MPI CBOM rows as nodes | Enterprise architect | Seed node list | 1 week |
| B — Expand | Workshop edge discovery with domain teams | Crypto engineering + domains | Edge inventory | 4–8 weeks |
| C — Block | Compute fan-in; flag blocking nodes | Programme office | Blocking register v1 | 1 week |
| D — Maintain | Update on CBOM delta, M&A, vendor change | CBOM custodian | Quarterly CDG refresh | Ongoing |

## A.8 Merge Rules: CBOM ↔ CDG

| Event | CBOM action | CDG action |
| --- | --- | --- |
| New production hybrid | Update hlm_phase, last_verified_date | Update node hlm_phase; recompute blocking |
| HSM firmware upgrade | Update validation_module_id | Update HSM node; check signs edges |
| Partner policy change | Update partner CBOM rows | Update policy node; fan-in unchanged |
| M&A integration | Import acquired CBOM within 90 days | Merge graph; identify new blocking nodes |
| Vendor attestation drift | Flag confidence=inferred | Mark trust edges advisory until verified |

## A.9 Access Control and Classification

| Classification | Permitted roles | Export rules |
| --- | --- | --- |
| Internal — Confidential (default corporate CBOM) | Crypto engineering, programme office, risk, audit | No public export; redact partner SANs in summaries |
| Restricted / CUI | Authorised assessor list | FedRAMP/CMMC evidence zone only |
| Classified | NSS custodians | No merge with corporate graph; aggregate metrics only |

Proceed to Appendix B: PQ-ADAPT Self-Assessment Questionnaire.

Appendix A — References

- CycloneDX Contributors. (2024). Authoritative Guide to CBOM and CycloneDX specification v1.6+. OWASP Foundation.

- National Institute of Standards and Technology. (2024). FIPS 203–205 post-quantum cryptography standards. U.S. Department of Commerce.

- OWASP Foundation. (2024). CycloneDX CBOM guidance. https://cyclonedx.org/