# Appendix D

# Migration Programme Charter Template

## Board-Approved Programme Authority Document

This appendix provides a fillable charter template implementing Chapter 15 Table 15.4. Legal review required before board submission — sample language is informative, not legal advice.

Approval authority: Board risk committee or delegated audit committee (financial services); equivalent governance body for other sectors.

Renewal: Annual minimum; amendment within five business days of material scope or authority change.

Related artefacts: Regulatory overlay matrix (Appendix C); CBOM/CDG templates (Appendix A); PQ-ADAPT self-assessment (Appendix B); contract clause library (Chapter 16 Table 16.1).

## D.1 Charter Cover Sheet

| Field | Entry |
| --- | --- |
| Programme name | Enterprise Post-Quantum Cryptography Migration Programme |
| Charter version | e.g. 2.1 |
| Effective date |  |
| Board approval date |  |
| Programme director | [Name, title] |
| CISO / accountable executive |  |
| Next renewal date |  |
| Prior charter version superseded |  |

## D.2 Section 1 — Purpose and Scope

### 1.1 Purpose

The organisation establishes this programme to synchronise post-quantum cryptographic migration across [enterprise / named subsidiaries] in response to:

- Quantum computing threat to public-key cryptography (harvest-now-decrypt-later and future cryptanalytic capability)

- Regulatory and contractual obligations for state-of-the-art encryption

- NIST FIPS 203–205 standardisation and NIST IR 8547 transition timelines

- [Sector-specific drivers: DORA / NERC CIP / CMMC / GDPR — as applicable]

### 1.2 Scope — In scope

| Category | Description |
| --- | --- |
| Geographies |  |
| Subsidiaries / entities |  |
| System classes | e.g. production IT, OT, cloud, SaaS platform, payment CDE |
| Cryptographic domains | TLS, PKI, HSM/KMS, firmware signing, application-layer, partner mTLS |
| Third-party dependencies | Critical ICT providers per DORA Art. 28 register / equivalent |

### 1.3 Scope — Explicit exclusions

| Exclusion | Rationale | Review date |
| --- | --- | --- |
| e.g. Divestiture subsidiary X | Transaction closing Q2 2027 | 2027-06-30 |
| e.g. Retail CPE (customer premises) | Out of enterprise custody | 2028-01-01 |

### 1.4 Scope zones

| scope_zone tag | Description | Separate PQ-ADAPT reporting (Y/N) |
| --- | --- | --- |
| cde_payment | Cardholder data environment | Y |
| corporate_it | General enterprise IT | Y |
| ot_field | Operational technology field devices | Y |

## D.3 Section 2 — Regulatory and Sector Overlay

| Instrument | Applicable entities | Overlay matrix reference |
| --- | --- | --- |
| DORA |  | Appendix C §C.3 |
| NIS2 |  |  |
| GDPR |  |  |
| PCI DSS |  |  |
| NERC CIP / TSA / CISA |  |  |
| CMMC / CNSA 2.0 |  |  |

Sector Overlay Matrix (SOM) parameters documented:

| Parameter | Value | Effective date |
| --- | --- | --- |
| wR modifier (financial) | +0.25 |  |
| wE modifier (SaaS) | +0.25 |  |
| NSS wR modifier | +0.50 |  |
| OT wT modifier | +0.25 |  |

## D.4 Section 3 — Organisational Authority

### 3.1 Programme director appointment

[Name] is appointed Programme Director with accountability for wave execution outcomes, KPI integrity, and steering committee leadership.

### 3.2 Migration authority matrix

Reference: Chapter 15 Table 15.5. Summary:

| Decision | Authority |
| --- | --- |
| Partner profile mandate | Programme director + commercial lead |
| Wave funding reallocation >10% | Steering committee |
| Exception >90 days | CISO + risk committee chair |
| Algorithm policy change | Crypto governance board |
| Charter amendment | Board risk committee |

### 3.3 Escalation ladder

| Level | Forum | Trigger |
| --- | --- | --- |
| 1 | Programme office weekly | Operational blockers |
| 2 | Steering committee monthly | Wave exit miss; vendor non-compliance |
| 3 | Board risk committee quarterly | >15% behind regulatory anchor; material risk acceptance |
| 4 | Full board | Regulatory enforcement; major incident |

## D.5 Section 4 — Governance Structure

| Forum | Chair | Cadence | Charter / TOR reference |
| --- | --- | --- | --- |
| Board risk committee |  | Quarterly |  |
| PQC steering committee | Programme director | Monthly | Annex D-1 |
| Crypto governance board | CISO | Monthly |  |
| CBOM quality review | CBOM custodian | Weekly |  |

Annex D-1: Steering committee terms of reference (membership, quorum, decision log format).

## D.6 Section 5 — Wave Plan and Dependencies

| Reference document | Version | Board approval date |
| --- | --- | --- |
| Wave plan (Chapter 9) |  |  |
| CBOM baseline |  |  |
| CDG blocking node register |  |  |

Replanning triggers: CDG blocking node stall >4 weeks; regulatory publication; CMVP listing change; acquisition >[threshold] revenue.

## D.7 Section 6 — Funding Envelope

| Component | Years 1–3 budget range | Notes |
| --- | --- | --- |
| Wave execution |  |  |
| Programme office |  |  |
| Vendor / procurement |  |  |
| Assurance / validation |  |  |
| Contingency (10–15%) |  |  |
| Sustainment (Year 3+) |  | Chapter 22 custodianship |

Wave funding gates: Wave N+1 funding released upon Wave N exit criteria met or documented risk acceptance.

## D.8 Section 7 — KPI Framework

Reference dashboard template: Chapter 15 §15.12.

| KPI | Target | Reporting cadence |
| --- | --- | --- |
| CBOM verified coverage | ≥ 70% | Monthly |
| Blocking nodes resolved / total |  | Monthly |
| Production hybrids (count) |  | Monthly |
| Vendor Tier A–B % |  | Monthly |
| Open validation gaps |  | Monthly |

## D.9 Section 8 — RACI and Accountability

RACI matrix version: [ID] — Annex D-2.

Acknowledgement: Domain VPs confirm RACI within 30 days of charter approval.

## D.10 Section 9 — Assurance Integration

| Assurance activity | Owner | Link to programme |
| --- | --- | --- |
| Validation programme |  | Chapter 18 test matrix |
| Internal audit |  | Annual plan includes PQC |
| Regulatory examination |  | Appendix C examination map |
| Penetration test (crypto-qualified) |  | Annual scope includes downgrade / KMS |

## D.11 Section 10 — Review and Amendment

| Event | Action |
| --- | --- |
| Annual charter renewal | Board risk committee |
| Material scope change | Amendment within 5 business days |
| PQ-ADAPT level declaration change | Steering notification |
| Post-acquisition | Scope zone integration within 90 days |

## D.12 Annex D-3 — Third-Party Contract Exhibit Pointer

Procurement attaches PQC clause library (Chapter 16 Table 16.1) as contract exhibits:

| Exhibit | Content |
| --- | --- |
| Exhibit A | Algorithm policy excerpt |
| Exhibit B | CycloneDX CBOM schema + minimum fields (Appendix A) |
| Exhibit C | Approved crypto profile catalogue |
| Exhibit D | Test harness / agility verification reference |
| Exhibit E | Hybrid TLS negotiation profile IDs |

This annex satisfies Chapter 19 reference to third-party contractual templates within the charter package.

## D.13 Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Board risk committee chair |  |  |  |
| CISO |  |  |  |
| Programme director |  |  |  |
| General counsel (acknowledgement) |  |  |  |

Proceed to Appendix E: Glossary and Standards Quick Reference.

Appendix D — References

- National Institute of Standards and Technology. (2024). NIST IR 8547 (Initial Public Draft): Transition to post-quantum cryptography standards.

- Post-Quantum Cryptography Enterprise Migration Handbook. (2026). Chapter 15 — programme charter contents.